## Slide 1: eCourts Initiatives
June 19, 2020
Brad Fowler, Chief Business Officer
brad.d.fowler@nccourts.org

## Slide 2: Soliciting a Vendor Solution
National Center for State Courts (NCSC) project team engaged, met with stakeholders, developed business requirements, assisted in drafting a Request for Proposals (RFP)
  Worked successfully with other jurisdictions to select and implement integrated case management systems (ICMS)
  Brought a unique perspective and understanding of national best practices
March – May 2018
  Conducted 40+ meetings with internal and external stakeholders to gather business requirements for system to be incorporated into the RFP
  8 locations across the state

## Slide 3: Gathering the Business Requirements
Multiple regional sessions with:
  Clerks of Superior Court
  Judicial Staff/Court Managers
  District Court Judges
  Superior Court Judges
  Magistrates
  District Attorneys – Elected and staff
  Indigent Defense Services
Sessions also held with:
  Dispute Resolution Commission
  Sheriffs / Chiefs of Police
  Department of Public Safety
  Department of Motor Vehicles
  Indigent Defense Services
  Custody Mediation
  Guardian ad Litem
  Language Access Services
  Private Attorneys
  Select NCAOC Staff

## Slide 4: Procurement Process Timeline
August 2018 – RFP posted, vendor questions due to AOC
September 2018 – AOC response to vendor questions posted
October 2018 – Proposals due
October – November 2018 – Vendor Selection Committee evaluations
  Superior Court Judge, District Court Judge, District Attorney, Public Defender, Trial Court Administrator, District Court Trial Court Coordinator, two Clerks of Superior Court, four NCAOC staff.
December 2018 – finalist vendor demonstrations and Committee recommendation(s) to NCAOC Director
June 7, 2019 – NCAOC Interim Director McKinley Wooten signed contract with Tyler Technologies

## Slide 5: Highlights of Contract
Include case management and efiling for all case types
Software hosting in the cloud; NCAOC mainframe will be retired
Configuration and statewide rollout will take approximately five years
Configuration of system to meet North Carolina’s specific needs will take approximately 21 months
Pilot counties will go-live in approximately 21-24 months
There will be a total of twelve tracks/phases for statewide rollout
  “Big bang” rollouts of all case types at the same time
The term of the contract is for ten years

## Slide 6: Pilot and Early Adopter Counties
Wake
Harnett
Johnston
Lee
Track 1
Pilot Counties
Mecklenburg
Track 2
Early Adopter
County

## Slide 7: Pilot and Early Adopter Counties
T
R
A
C
K
1
T
R
A
C
K
2

## Slide 8: Managing the Challenge of Change
Typical Challenge: Users tend to be more comfortable attempting to make the software fit the existing processes versus exploring different ways of conducting business with the new application
No modifications
Adjust business processes to product
High impact to change
Low cost to implementation
Highly modified solution
Adjust product to existing business processes
Low impact to change
High cost to implementation
Change continuum
Governance Structure
Continual Improvement Mindset
Key Business Drivers
Guiding Principles
Notes: Note: emphasis on “out of the box” solutions should be applied here, but keep in mind that the client may have a development budget. If so, focus on having them learn as much about our functionality as they can before they start requesting development modifications.

## Slide 9: Governance
eCourts Advisory Committee
This Committee will be responsible for advising on configuration conflicts among working groups, recruiting subject matter experts for working groups, and for helping keep their constituent groups informed.

## Slide 10: Implementation Elements in Progress
Continuous improvement…
Governance
Project Management & Organization Change Management
Business Process
Development
Conversion
Solution Validation
Training
Configuration
Integration
Go Live
Project Initiation

## Slide 11: Thank You